DATE: \_\_\_\_\_11/1/15\_\_\_\_\_\_\_\_\_

**INDIVIDUAL PROGRESS**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Member  Name | Hours  Logged | Accomplishments | Next Week’s Goal | TA Comments |
| Michael Turner | 6 | * work on weather data mining * work on controller and robot communication * connected beaglebone black to the wifi | * work on weather data mining * work on controller and robot communication |  |
| Tyler Castro | 7 | * Parts came in for the moisture sensor * Began setting up PCB file for sensor | * Complete physical testing of the moisture sensor * Work on frame for robot * Look into integration of sensor into actual robot frame |  |
| Daniel Miller | 7 | * Pre-Proposal * Started designing PCB | * Finish designing PCB * Start manufacture of PCB * Waiting on parts * Meet with Dr. Everett |  |
| Coy Coburn | 6 | * Pre-proposal * FInishing Android app tutorials and examples * Connected BeagleBone to wifi and Tiva board | * Meeting with Dr. Everett (for possible research sponsor) * Design data structues/algorithms for weather data handling * Connect BeagleBone to mobile app and send/receive information |  |

DATE: \_\_\_\_\_\_\_\_\_\_\_

**PROJECT STATUS SUMMARY**

**MAIN ACCOMPLISHMENTS**

|  |
| --- |
|  |

**MAIN PROBLEMS/ISSUES**

|  |
| --- |
|  |

**TEAM DYNAMICS - Answer Y or N to each question**

|  |
| --- |
| * Are all members on schedule with their respective tasks? \_\_\_\_\_ * Are all members contributing equally to the efforts of the team? \_\_\_\_\_ * If any member is behind schedule, has this occurred consecutively more than one week? \_\_\_\_\_ * Would you like to schedule a meeting with any of the TAs to address issues related to team dynamics? \_\_\_\_\_ |