## Slide 1
Design and simulate subsystems | Buy necessary hardware | Install transmitter and phased array antenna | Install receiver and phased array antenna | Integrate subsystems and testing with network analyzer | Design image processing system (if time)
Team:24 Ground Penetrating Radar
Control Unit
Receiver Antenna
Transmitter Antenna
Buried Object
Direct Signal
Transmitted Pulse
Reflected Pulse
Transmitter Circuit
Receiver Circuit

## Slide 2
Power/Signal Generation Daniel Miller
Accomplishments since the last presentation ~20 hrs | Ongoing progress/problems and plans until the next presentation
Redefined requirements Power loss through media (not good estimate) Researched other ways to achieve bandwidth (DDS/NCO) | Meet with Professor Nevels Obtain antenna info (sensitivity/gain) Calculate power needed at output Power needed through system (PA)
Receiver Antenna
Transmitter Antenna
Buried Object
Direct Signal
Transmitted Pulse
Reflected Pulse
Transmitter Circuit
Receiver Circuit
Notes: ‹#›

## Slide 3
Accomplishments since the last presentation 20 hrs | Ongoing progress/problems and plans until the next presentation
Redesigned Receiver circuit Bought LNAs Found possible PIN Diodes Research PIN Diode driver | Design PIN Diode Driver Decide on PIN Diode and order all parts
Receiver Circuit Michael Turner
Notes: ‹#›

## Slide 4
Accomplishments since the last presentation 15 hrs | Ongoing progress/problems and plans until the next presentation
Calculated/bought necessary coax cable to create phase shifters Designing/simulating summing amp Researching mixers and IQ demodulation | Finalize receiver schematic Choose and order IQ demodulator and mixers (if needed)
Belden 9258 specs:
Impedance: 50 Ω
Propagation Velocity: %82
Nominal Attenuation: 10.7 dB/100 ft @ 900 MHz
Price: $0.82 per ft
Receiver Antenna Coy Coburn
Length of coax: d = (Vf*c/ƒ)*(Θ/360)
30° | 45° | 60° | 90°
2.24 cm | 3.36 cm | 5.04 cm | 6.72 cm
180°
13.44 cm
Phase shift:
Length:
Notes: ‹#›

## Slide 5
Accomplishments since the last presentation 15 hrs | Ongoing progress/problems and plans until the next presentation
Decided on specific amplifiers for gain stages Using Vivaldi antennas for directivity, simplicity and cost of construction Calculated design parameters for Vivaldi antennas | Order components to begin construction Design balun to prevent current from travelling along outside of coaxial cable at antenna connection
Transmitting Antenna Tyler Castro
Vivaldi Antenna, facing right
For 700 MHz:
H = 8.44 inches
L = 16.87 inches
Dsl = 2.48 inches
Notes: ‹#›